SOVEREIGN INFLUENCE ENGINE

IMPLEMENTATION PLAYBOOK

Execution Guide & Lock-In Decisions

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

COMPANION DOCUMENT TO:

Sovereign Influence Engine | Complete System | v3.0 | Canonical Edition

⚠️ THE CANONICAL v3.0 DOCUMENT IS THE SOURCE OF TRUTH

This playbook operationalizes it — it does not replace it.

Node Wizards / Decentral

Anthony Di Iorio • Amir • Adeel • Sumit

January 2026 | Playbook v1.0

# I. Canonical Lock-In Declaration

✓ LOCKED: SOURCE OF TRUTH

Sovereign Influence Engine | Complete System | v3.0 | Canonical Edition

This Implementation Playbook is a companion document to the Canonical v3.0 blueprint. The Canonical document defines what we're building. This playbook defines how we execute it.

## Document Hierarchy

| Document | Purpose |
| --- | --- |
| Canonical v3.0 | SOURCE OF TRUTH — Defines WHAT we're building (architecture, layers, agents, scoring) |
| Implementation Playbook | EXECUTION GUIDE — Defines HOW we build it (sequence, assignments, artifacts, process) |
| RFC Documents | CHANGE REQUESTS — Explicit deltas to Canonical when evolution is needed |

## What Gets Locked Here

This playbook locks in:

- Operating mode decisions

- Build sequence and phase targets

- Team assignments and ownership

- Artifact templates and formats

- Definition of Done criteria

- Change control process

- Master Formula v1.0 (once defined in workshop)

# II. Operating Modes (Locked)

The system operates in two modes, as specified in Canonical v3.0:

| Mode | Flow |
| --- | --- |
| PROACTIVE (Primary) | System scans → Scores against Master Formula → Surfaces ranked opportunities → Anthony approves → System executes |
| DIRECT (Secondary) | Anthony inputs topic → System executes (bypasses discovery) |

## Mode Selection Logic

Default to Proactive Mode. The system should be hunting for opportunities, not waiting for instructions.

Use Direct Mode when:

- A specific opportunity has already been identified externally

- Testing or validating a specific niche hypothesis

- Client requests a specific topic (B2B white-label)

- Rapid response to a time-sensitive opportunity

# III. Build Sequence (Non-Negotiable)

⚠️ CRITICAL BUILD RULE

Build Discovery Engine IN PARALLEL with Execution Pipeline.

Do NOT build execution first and add discovery later. Both tracks are essential and must progress together.

## Week 0 → Week 1: Pre-Build Requirements

Before ANY code is written, these must be complete:

1. MASTER FORMULA WORKSHOP

Owner: Anthony (leads) + Team (provides input)

Duration: 2-4 hours

Output: Master Formula v1.0 (dimensions + weights + measurement specs)

Workshop Agenda:

1. List all dimensions that matter when evaluating a topic

2. Rank dimensions in order of importance

3. Assign weights that total 100%

4. Define how each dimension will be measured

5. Test formula against 5-10 known topics to validate

6. Anthony locks Master Formula v1.0

2. LOCK BUILD ARTIFACTS

Owner: Sumit (templates) + Amir/Adeel (specs)

Duration: Concurrent with Formula workshop

Artifacts to Lock:

• Opportunity Brief template

• Persona DNA JSON schema

• Content Quality Gate (scoring formula + thresholds)

• Value Package templates (Free/Paid/Premium)

• Feedback Loop specification

## Phase 1: Alpha (Weeks 1-6)

Goal: Prove end-to-end system with one Alpha Persona while validating Master Formula prediction accuracy.

### Discovery Track Deliverables

| Deliverable | Owner | Target Week |
| --- | --- | --- |
| Master Formula v1.0 | Anthony | Week 0-1 |
| Landscape Scanner Agent | Adeel | Week 1-3 |
| Master Scorer Agent | Amir | Week 1-3 |
| Opportunity Brief output format | Sumit | Week 1-2 |

### Execution Track Deliverables

| Deliverable | Owner | Target Week |
| --- | --- | --- |
| Scraper + Scorer (single niche) | Amir/Adeel | Week 2-4 |
| Alpha Persona creation | Sumit/Amir | Week 3-4 |
| Content pipeline + publishing | Amir/Adeel | Week 4-5 |
| First monetization loop | All | Week 5-6 |

PHASE 1 SUCCESS CRITERIA (All Must Be Met)

✓ 10,000 followers achieved

✓ $1,000 revenue generated

✓ Zero human face time required

✓ Master Formula accurately predicting top opportunities

## Phase 2: Factory (Weeks 7-14)

Goal: Unify tools into automated pipeline; scale to 5 niches (all discovered by system).

Deliverables:

- Continuous background scanning operational

- Opportunity Board dashboard live

- Full agent swarm orchestration

- 5 leaders across 5 niches (system-discovered)

- QA gate enforcement (80+ score threshold)

- Formula refinement based on Phase 1 performance

## Phase 3: Platform (Week 15+)

Goal: B2B spawning, white-label, network effects.

Deliverables:

- Auto-approval thresholds for high-scoring opportunities

- Multi-tenant architecture

- B2B white-label spawning workflow

- Network effect: 100+ leaders cross-pollinating

- Fully autonomous discovery → execution → optimization

# IV. Layer Implementation Map

Reference: Canonical v3.0, Section IV (System Architecture). This section specifies implementation priority and agent assignments.

## Layer Zero: Discovery Engine (Proactive Brain)

Implementation Priority: PHASE 1 (parallel with execution track)

| Agent | Responsibility | Owner |
| --- | --- | --- |
| Landscape Scanner | Scans categories/industries for topics | Adeel |
| Monetization Modeler | Estimates revenue potential | Amir |
| Gap Analyzer | Finds incumbent weaknesses | Amir |
| Audience Demand Agent | Measures audience + pain points | Adeel |
| Trend Trajectory Agent | Tracks rising/falling topics | Adeel |
| Master Scorer | Applies Master Formula | Amir |
| Opportunity Presenter | Formats Opportunity Briefs | Sumit |

## Layer A: Input Interface

Implementation Priority: PHASE 1

Primary Agent: Architect Agent

Responsibilities:

- Parse approved Opportunity Brief OR direct topic input

- Generate structured Build Spec

- Spawn and coordinate downstream agents

- Produce executable plan

## Layer B: Intelligence Layer

Implementation Priority: PHASE 1

| Agent | Responsibility |
| --- | --- |
| Scraper Agent | Crawls platforms, gathers raw data |
| Trend Agent | Identifies what's rising NOW; which hooks work |
| Audience Agent | Maps pain points, objections, intent signals |
| Competitor Agent | Analyzes who dominates and why |
| Gap Agent | Finds where demand exceeds supply |

Layer B Outputs:

- Market Map (subtopics, demand clusters)

- Competitor Leaderboard (ranked with weaknesses)

- Content Pattern Library (formats, hooks that work)

- "How to Win" strategic brief

## Layer C: Scoring Layer (Influence Index)

Implementation Priority: PHASE 1

Applies Market Scores + Competitor Scores frameworks as defined in Canonical v3.0. Outputs quantitative rankings for all competitors and market opportunities.

## Layer D: Synthesis Layer (Persona + Positioning)

Implementation Priority: PHASE 1

Output: Persona Manifesto containing:

- Complete Persona DNA (per JSON schema)

- Differentiation thesis

- Proof strategy

- Content pillars (3-5)

- Success probability (from Master Score)

- Risk flags

## Layers E-I: Deferred to Post-Phase 1

Layers E (Creation), F (Distribution), G (Value Packaging), H (Monetization), and I (Optimization) are defined in Canonical v3.0. Full implementation begins after Phase 1 targets are hit. During Phase 1, manual/semi-automated execution of these functions is acceptable.

# V. Founder & Team Assignments (Locked)

| Name | Role | Key Deliverables |
| --- | --- | --- |
| Anthony | Founder + Strategy | Master Formula definition; opportunity approval; Formula refinement |
| Amir | AI/ML Pipeline | Master Scorer; content generation; Monetization Modeler; Gap Analyzer |
| Adeel | Infrastructure | Landscape Scanner; data pipelines; APIs; Audience/Trend agents |
| Sumit | Product + Design | Opportunity Brief template; dashboard UI; Persona DNA schema |

## Week 0-1 Specific Assignments

ANTHONY

Week 0:

• Schedule and facilitate Master Formula Workshop

• Prepare initial dimension list for workshop discussion

Week 1:

• Lock Master Formula v1.0

• Validate formula against test topics

AMIR

Week 0:

• Research CrewAI vs LangChain for agent orchestration

• Spec out Master Scorer Agent architecture

Week 1:

• Begin Master Scorer Agent development

• Integrate Master Formula v1.0 into scoring logic

ADEEL

Week 0:

• Set up development environment and repos

• Research platform APIs (Twitter, TikTok, YouTube, LinkedIn)

Week 1:

• Begin Landscape Scanner Agent development

• Build initial data pipeline infrastructure

SUMIT

Week 0:

• Design Opportunity Brief template

• Draft Persona DNA JSON schema

Week 1:

• Finalize and lock artifact templates

• Begin Opportunity Board dashboard wireframes

# VI. Definition of Done (MVP Run)

A complete MVP system run must produce ALL of the following outputs:

## Discovery Engine Output

- Ranked Opportunity Board with Master Scores for all scanned topics

- Detailed Opportunity Briefs for top-ranked picks

- Dimension-by-dimension scoring breakdown for each opportunity

## Execution Pipeline Output (Per Approved Opportunity)

- Market + Competitor Report (ranked + scored competitors)

- Complete Persona Manifesto (full DNA + differentiation + pillars)

- 30-Day Content Plan + first 30 assets queued

- Lead Magnet + Offer Stack (free/paid/premium tiers)

- Distribution Schedule + engagement rules

- KPI Dashboard + next actions

If the system cannot produce ALL of the above in a single run from a single input, MVP is NOT complete.

# VII. Change Control Process

The Canonical v3.0 document is locked. To maintain integrity while allowing necessary evolution:

## Change Categories

| Change Type | Process | Example |
| --- | --- | --- |
| Playbook Update | Update this document directly | New team assignment, timeline change |
| Canonical RFC | Create v3.x RFC document | New layer, new agent, scoring change |
| Formula Refinement | Document in Playbook + Changelog | Adjust dimension weights based on data |

## RFC Process

For any change to Canonical v3.0:

- Document the RFC: Create explicit delta document (what changes, why, impact)

- Review: Anthony reviews and approves

- Version: If approved, increment to v3.1, v3.2, etc.

- Update: Apply change to Canonical document

- Log: Record change in Playbook changelog

Goal: No silent drift. Every change is explicit, versioned, and traceable.

# VIII. Master Formula v1.0 Template

This section will be completed after the Master Formula Workshop. The template below shows the required format.

MASTER FORMULA v1.0

Status: [PENDING WORKSHOP]

Locked Date: [TBD]

Dimensions (example - to be replaced):

1. Monetization Potential — [__]% weight

2. Value Depth Opportunity — [__]% weight

3. Competition Gap — [__]% weight

4. Moat Potential — [__]% weight

5. Audience Size — [__]% weight

6. Longevity — [__]% weight

7. Trend Velocity — [__]% weight

8. Alignment — [__]% weight

TOTAL: 100%

Measurement Specs: [To be defined per dimension in workshop]

Note: Once the workshop is complete, paste the finalized Master Formula v1.0 here and update status to LOCKED.

# IX. Artifact Templates

The following artifact templates must be locked before Phase 1 building begins.

## A. Opportunity Brief Template

| Field | Contents |
| --- | --- |
| Topic Name | [Clear, descriptive name] |
| Master Score | [0-100 composite score] |
| Rank | [Position in current scan batch] |
| Dimension Scores | [Score for each Master Formula dimension] |
| Why It Scores High | [Plain-language explanation of strengths] |
| Key Opportunities | [Specific gaps and angles to exploit] |
| Top Competitors | [Current leaders + their weaknesses] |
| Recommended Monetization | [Best revenue model for this topic] |
| Risk Flags | [Potential challenges or concerns] |
| Recommended Action | [APPROVE / REVIEW FURTHER / PASS] |

## B. Persona DNA JSON Schema (Structure)

{

"identity": { "name": "", "age": "", "visual_description": "" },

"voice": { "tone": "", "vocabulary_level": "", "catchphrases": [] },

"stance": { "opinions": [], "values": [], "positions": [] },

"worldview": { "industry_perspective": "", "philosophy": "" },

"boundaries": { "wont_discuss": [], "ethical_limits": [] },

"expertise": { "domain": "", "credentials": "", "experience": "" },

"backstory": { "origin": "", "why_started": "", "credibility": "" },

"differentiation": { "unique_angle": "", "vs_competitors": "" },

"visual_style": { "colors": [], "fonts": [], "image_treatment": "" }

}

# X. Changelog

All changes to Canonical v3.0 and this Playbook are logged here.

| Date | Version | Document | Change |
| --- | --- | --- | --- |
| Jan 2026 | v3.0 | Canonical | Initial lock-in as source of truth |
| Jan 2026 | v1.0 | Playbook | Initial creation |
| Jan 2026 | v1.0 | Playbook | Updated: Anthony = Founder; Amir/Adeel/Sumit = Team |
| Jan 2026 | v1.0 | All Docs | Terminology: 'Influencers' → 'Leaders' throughout |

Note: Add new entries to this table as changes are made. Never delete entries—the log is append-only.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

IMPLEMENTATION PLAYBOOK v1.0

Companion to: Sovereign Influence Engine | Complete System | v3.0 | Canonical Edition

Source of Truth: Canonical v3.0 | This document operationalizes it.

— End of Playbook —